2CEE

User’s Guide
(Version 1.0)

By Daniel Baker

August 8, 2007

Introduction
2CEE is a COCOMO II based software effort estimation tool. It is designed to explore the uncertainty in the model and in the estimate, to allow estimates early in the lifecycle by representing new projects as ranges of values, and to provide numerous calibration options including stratification and feature selection. By automating many tasks for the user it provides gains in cost analyst efficiency. Finally, it has been designed to allow plug-ins for novel estimation methods.
2CEE is the brainchild of collaboration between NASA’s Jet Propulsion Laboratory (JPL) and West Virginia University (WVU). It was written at JPL by Daniel Baker of WVU under the guidance of its primary clients, Dr. Jairus Hihn and Karen Lum of JPL, and Dr. Timothy Menzies of WVU. Also, special thanks to Omid Djalali of WVU for his help investigating method evaluation and for writing the triangular distribution function. Finally, thanks to Barry Boehm of USC for developing the COCOMO II model.

Using 2CEE
When you first run 2CEE you will get a mostly empty window with lots of tabs. At this point you can only use the Historical Dataset and Options tabs. The tabs are:
- Historical Dataset – In this tab you load your COCOMO II calibration data. You also handle any stratification (row pruning) or feature selection (column pruning).
- Cross Validation – See the results of an n-fold cross validation of your data.
- Calibration – This tab lets you calibrate your data to get your COCOMO A and B.
- New Project Data – Describe the ranges of COCOMO metrics for your project.
- Estimation – Run a Monte Carlo simulation to generate a range of estimates.
- Alternate Estimation – Monte Carlo using an alternate method to estimate.
- Options – Allows changing important options, and includes a Batch Estimator.

If you go another tab besides options but you haven’t loaded a dataset you will be kicked back to the Historical Dataset tab. Don’t be alarmed – just load a dataset. If you don’t have a dataset your only option for estimation is to go to the options tab and select User Calibration. The dataset must be in the following CSV (comma separated values) format: # RecordID, SF1, …, SFm, EM1, …, EMn, Size, ActualEffort
RecordID may a number or a string but must be unique. All ther values must be numeric. SF1 … SFm are your m COCOMO II scale factors. There are usually 5. If you have a number different than 5, after loading the file go to the options tab and set the number of scale factors appropriately. EM1 .. EMn are your COCOMO II cost drivers. Size is the # of lines of code, and Effort is the work months for the project.

To load the historical dataset, click File -> Load COCII Data, and browse to the appropriate to file to load.

Once loaded your screen should look something like this. The first line of the file is used as the header text in this grid so if you have numbers in your header, go back and add a descriptive header as the first line your historical dataset.

Any other data related to your historical records should be kept in a separate CSV file. The first column of this file should be RecordID and should include the same values as your COCII Data file. The rest of the columns can have any meaning you wish. To load this descriptor file in order to aid in Stratification, click File -> Load Descriptors.

Once again, the first line in the file was used to create the names of each of these columns. If you wish to manually disable records right click in the white space to the left of each row.

If you instead wish to disable any of these records using a tool, click Row Selection -> Stratification Tool.

It may help to think of SQL when using this tool. Select the appropriate values in the Column, Comparison, and Value boxes to determine which rows you wish to select. Then if you click Enable it will enable those rows (they will be used during Calibration). If you click Disable they will be grayed out which means they will be ignored during calibration. To get to a clean slate click Enable All or Disable All. Sometimes it is easiest to click Disable All and then begin enabling the records you want.

To once again see the COCOMO numerics for each record, click View -> COCII Data.

If you wish to call a feature subset selection algorithm to automatically choose the subset of columns to use, click Column Selection -> Call Algorithm. This will first enable all of the columns, and then call an algorithm which may choose to disable some of them.

If you want to manually enable or disable a column, right click on its header name. For example, if the algorithm disabled rely but we want to use it, right click on it.

Now that rely is enabled it is no longer grayed out.

The second tab, Cross Validation, runs a leave one out cross validation (also called n-fold) on the Historical Dataset from the first tab. What this means is that for each record it will ignore that record, calibrate COCOMO on the rest of the data, and try to estimate the record it has ignored. This results in a relative error number for each record in your COCOMO II dataset. The graph shows these errors sorted by their relative errors. You can click Show MRE to instead view the Magnitude of Relative Errors. Running Cross Validation is optional.

The next tab, Calibration, is required when making a normal estimate, but not when making an alternate estimate because the alternate estimate is responsible for calibrating on its own. By default, the calibration mode is set to Bootstrapped Local Calibration. This means that 10,000 times a COCOMO II dataset is created by randomly sampling with replacement from your dataset in the first tab. This new sample has the same number of records, but since it was sampling with replacement, some of the records won’t exist in the sample and others will exist multiple times. This allows us to see the variance in the historical dataset. It also may better represent the true variance in the estimate.

The next step, which is required in all cases, is to define the project ranges. These are the minimum, most likely, and maximum values for the COCOMO II metrics of the new project for which you are estimating. This allows estimates to be made when little is known about the new project, and more precise estimates to be made as more is learned of the new project. By default these values are generated from the historical dataset. This information may also be loaded and saved from a CSV in the same format as shown in the grid. The Metrics column when transposed must match the metric ordering from the Historical COCOMO II dataset. Disabled columns from the first tab are also shown here grayed out. They may also be enabled and disabled here by right clicking to the left of each metric. This will enable or disable the same metric in the first tab as well.

Since the historical dataset has been loaded, the COCOMO constants have been calibrated, and the new project data has been defined, the estimate may now be made. Simply click Monte Carlo Estimates. It will show an “S-curve” of the estimate. The Y-Axis, Likelihood of Occurrence, represents your confidence that the project will finish within budget, given its corresponding Effort in Work Months as a budget. Typically estimates are given in the 50% to 70% range. To save a log file with the estimates, and all the information that went into the estimate, click the Save Estimate Report button.

When using the Alternate Estimation tab you do not have to calibrate because it will calibrate internally. Here, the Monte Carlo Estimates button calls a plug-in that makes the estimate. The idea is that if a new estimation method comes along we can simply change the plug-in to include it in 2CEE. At first, this plug-in consists of a nearest neighbor algorithm version of COCOMO developed by West Virginia University.

- Locally Calibrate using Bootstrapping is the default calibration method and means that calibration is done by locally calibrating using a sample created by randomly sampling with replacement. This is done a number of times equal to the Bootstrap Samples textbox.
- Locally Calibrate with Full Dataset means calibration is done once instead of 10,000 times as is the case with Bootstrapping. This has the advantage of using the entire dataset which may provide a better estimate. However, it may not include enough variance in the estimate (which Bootstrapping does).
- User Defined Calibration means that no historical dataset is required and the COCOMO II constants are set by the user. By default these are set to Boehm’s values.
- The number of scale factors should be the number of enabled scale factors you have in your historical dataset.
- Monte Carlo Iterations is the number of times during estimation that an instance is sampled from the project ranges and an estimate is made for that instance.

The Batch Estimator button loads another dialog that can be used to make multiple estimates at once. Load the filenames of your historical datasets into the top listbox and the projects you wish to estimate in the bottom listbox. The exclusions listbox is any records you want to ignore when estimating for a given project. For example if you have 1,4,beta in the exclusions box it will look for any records with a recordID of 1, 4, or beta in the historical dataset and disable it when estimating this project. At the top check which methods you wish to try. The methods chosen don’t exclude each other, but instead estimates are made for every combination possible from the ones enabled. The same is true for the historical dataset listbox and the project listbox. Every historical dataset is used to calibrate and estimate for every project.
The load options in the batch estimator will load a text file and consider lines of the following format:
- HIST-:-filename-:-sfcount
- PROJ-:-filename-:-exclusion_list
If the record starts with the HIST then it is a historical COCOMO II dataset it is adding. If it says PROJ then it is a project file it is adding to the listbox. Filename is the filename of the respective history or project file. Sfcount is the number of scale factors. This must be an integer and is usually 5. The exclusion_list is a list of recordID’s separated by commas that you want to ignore in calibration for that project. The list could be empty.
All of these estimates are saved as the log files which can be generated from the Estimates and Alternate Estimation tabs. They are saved to a folder named after the current time in the same folder as the 2CEE.exe file.
Occasionally the Try Column Pruning option causes a bug where it hasn’t finished early enough. I didn’t have time to fix this, and suspect that it may have something to do with the number of external processes that are spawned by automating 2CEE because the code has safeguards that are supposed to enforce the order that the calls are made. If this bug occurs, you will get a console box saying it failed to loaded the Feature Subset file. If this happens, copy the batchlog.txt file as it exists at this stage in the run to a place where it won’t be appended, hit enter on the console window, and click ok to the msgbox describing the error. After the experiment has finished running, open the batchlog.txt file, look at the very bottom which will say which historical dataset was being used, and manually use 2CEE to make this estimate logfile, or try the Batch Experimenter again.
Upgrading 2CEE
2CEE may be upgraded by updating the plug-ins it calls. Some of these which aren’t intended for upgrade include BootstrapCalibrator.exe, CocomoMonteCarlo.exe, CrossValidation.exe, and FullCalibrator.exe. The ones that are intended for upgrade include AltMonteCarlo.exe, which runs the code for the alternate estimation, and FSS.exe which runs feature subset selection (automatic column pruning). Every one of these files requires arguments passes into it. Calling any one of them without these arguments will provide a console window telling you which arguments should be passed to it. So if you wish to upgrade one, do this to see the format.